## Slide 1
Bi-weekly Master’s Thesis
Update Meeting
Meeting #1 : 16/02/21
Overview of the Thesis Topic
Weekly Progress Review
Next Steps

## Slide 2
Problem
Primary task
Flattening a towel to feed to folding machine
Pipeline
  Pre-manipulation – To obtain a flat seam
    Pick the towel
    Place on top of a mechanical assembly
  Grasp point detection using computer vision pipeline
  Feed to cartesian robot
  Full flattening using cartesian robots
  Feed to folding machine
Thesis Proposal Overview

## Slide 3
Proposal
Pre-manipulation for grasping
Using Model-free Visual Reinforcement Learning for fabric manipulation to expose a flat seam for grasping operation
Methodology
Thesis Proposal Overview

## Slide 4
Plan
Thesis Proposal Overview

## Slide 5
Tasks
Talk to Marvin, Pol about Simulation✅
Check feasibility of model free approach versus model based✅
Run the official repository❌
Additional
Forked the repo and added detailed Installation instructions in Readme ✅
Doubts / Queries
To-Do Items for Next Week
Understand the existing repository completely
Code Soft Actor Critic from scratch
Literature Review from other papers
Weekly Review
09/02/21
To-Do Later
Update overall plan
Testing various simulation platforms & selecting one
To-Do Later
Update overall plan
Testing various simulation platforms & selecting one
TO-DO LATER
Update overall plan
Testing various simulation platforms & selecting one

## Slide 6
Tasks
Literature Review from other papers✅
Run the official repository ⚠️ Computational issue
Understand the existing repository completely⚠️ In progress
Code Soft Actor Critic from scratch⚠️In progress
Doubts / Queries
To-Do Items for Next Week
Code Soft Actor Critic from scratch
Understand the existing repository completely
Explore usage of intermediate testing on simulation before sim-to-real transfer
Define use-case (for different type of towels (colour, texture, etc. ) / one type )
Check the no. of episodes needed
Check computational requirements
Weekly Review
16/02/21