## Slide 1
Tasks
Custom Implementation : Cloth environment with SAC approach🗸
Define reward function, state, action for our use case 🗸
Conduct preliminary experiments to test the defined rewards, states, actions 🗸
Problems
Results of experiment unexpected
To-Do Items for Next Week
Conduct experiments so as to get desired results
Define more reward functions, states, actions for our use case
To-Do Later
Explore usage of intermediate testing on simulation before sim-to-real transfer
Define use-case (for different type of towels (colour, texture, etc. ) / one type )
Check the no. of episodes needed, check computational requirements
Weekly Review
16/03/21

## Slide 2
Cloth Manipulation using SAC
16/03/21
Environment (Mujoco)
SACAgent
Agent
Action
Pick point and place point
From random pixel points
Inside segmented mask
Observation
(64*64 img)
Reward
(Overlap with goal state)

## Slide 3
RL Problem for obtaining one flat seam
16/03/21
Goal
Obtain one flat seam
Given
Cloth in mujoco represented by 64 particles in 8*8 grid
Observations
[x,y,z] positions of 4 points adjacent to corner 1
Actions
Random [x,y] movement of corner 1
Corner 1

## Slide 4
RL Problem for obtaining one flat seam
16/03/21
Goal
Obtain one flat seam -> Corner particle + 3 adjacent particles in a straight line
Reward
X
X
X
0.3
0.3
0.3
Join 1st point and last point
Project on x,y plane
3. Reward is proportional to :
-1 * (x,y) distance from the ideal line
X
Step 1
Step 2
Step 3

## Slide 5
Phase 3 : Implementation : 52 days (mid Feb- early Apr)
Setting up the Reinforcement Learning Platform and Simulation environment : 13 days
Prepare a custom implementation taking existing states, actions, rewards : 9 days
Redefine actions and rewards for our use case : 15 days
Test the pipeline and iterate : 15 days
Plan
16/03/21

## Slide 6
THANK YOU