## Slide 1
Tasks
Updated output organization folder structure for evaluation🗸
Created a GUI to observe env and rewards, actions, states for each step 🗸
Problems
Results of experiment unexpected
To-Do Items for Next Week
Conduct experiments and evaluate results using GUI and plots
Compare organization of current repo with RLPYT original repository
Update states, values, rewards till you get
Define more reward functions, states, actions for our use case
To-Do Later
Explore usage of intermediate testing on simulation before sim-to-real transfer
Define use-case (for different type of towels (colour, texture, etc. ) / one type )
Weekly Review
23/03/21

## Slide 2
Cloth Manipulation using SAC
23/03/21
Environment (Mujoco)
SACAgent
Agent
Action
Pick point and place point
From random pixel points
Inside segmented mask
Observation
(64*64 img)
Reward
(Overlap with goal state)

## Slide 3
RL Problem for obtaining one flat seam
23/03/21
Goal
Obtain one flat seam
Given
Cloth in mujoco represented by 64 particles in 8*8 grid
Observations
[x,y,z] positions of 4 points adjacent to corner 1
Actions
Random [x,y] movement of corner 1
Corner 1

## Slide 4
RL Problem for obtaining one flat seam
23/03/21
Goal
Obtain one flat seam -> Corner particle + 3 adjacent particles in a straight line
Reward
X
X
X
0.3
0.3
0.3
Join 1st point and last point
Project on x,y plane
3. Reward is proportional to :
-1 * (x,y,z) distance from the ideal line
X
Step 1
Step 2
Step 3
z = 0

## Slide 5
Phase 3 : Implementation : 52 days (mid Feb- early Apr)
Setting up the Reinforcement Learning Platform and Simulation environment : 13 days
Prepare a custom implementation taking existing states, actions, rewards : 9 days
Redefine actions and rewards for our use case : 15 days
Test the pipeline and iterate : 15 days
Plan
23/03/21

## Slide 6
THANK YOU